TEST SUMMARY REPORT guru99 Bank Demo Application Manual QA Testing - Week 1 ¦ 12th March 2026

| Field | Details | Version | Date |
| --- | --- | --- | --- |
| Document Title | Test Summary Report: guru99 Bank Demo | 1.0 | 12 Mar 2026 |
| Prepared By | Janhavi Morajkar |  |  |
| Application Under Test | https://demo.guru99.com/ |  |  |
| Test Cycle | Manual QA Testing - Week 1 |  |  |
| Environment | Chrome (latest), Windows 11 |  |  |

# 1. Executive Summary

Manual functional testing was conducted on the guru99 Bank Demo Application on 12th March 2026 as part of a structured Week 1 QA learning cycle. The testing covered four core modules: Login, New Customer Registration, New Account Creation, and Deposit. These modules represent the primary user flows of a banking application and were selected to validate core functionality before any release consideration.

A total of 25 test cases were designed, documented, and formally executed against the live demo environment (Chrome, Windows 11). Of these, 19 test cases passed successfully, 1 test case failed due to a Critical server-side error, and 5 test cases were blocked as a direct consequence of the same failure. The overall pass rate across executable test cases stands at 95%.

During execution, 7 bugs were identified and logged in JIRA ranging from a Critical HTTP 500 server error on the Deposit page to Major issues around session management and data validation, down to Minor and Trivial UI/UX observations. The two most unexpected findings were BUG-006 (the Deposit page returning a complete server failure on a valid transaction a core banking function) and BUG-001 (the application failing to invalidate the user session on logout, allowing any person with browser access to press Back and re-enter the account). Both of these represent real-world security and reliability risks that would be unacceptable in a production banking environment.

Overall, the application demonstrated good stability across the Login and New Customer modules, with proper validation logic and clear error messaging in most scenarios. However, the complete failure of the Deposit module and the presence of four open Major bugs mean this build cannot be recommended for release. A fix, targeted retest, and regression pass are required before release approval can be granted.

# 2. Test Scope

2.1 Modules Covered

- Login: valid/invalid credentials, empty fields, logout, session behaviour

- New Customer: form validation, field constraints, data type checks, DOB validation

- New Account: account creation, Customer ID validation, account type selection

- Deposit: transaction submission, field validation, error handling

2.2 Out of Scope

- Withdrawal, Transfer, Mini Statement, Balance Enquiry modules

- Performance and load testing

- Security and penetration testing

- Mobile and responsive layout testing

# 3. Test Execution Results

| Metric | Count | Details |
| --- | --- | --- |
| Total Test Cases | 25 | Login(6) + New Customer(7) + New Account(6) + Deposit(6) |
| PASS | 19 | Login: 6 ¦ New Customer: 7 ¦ New Account: 6 ¦ Deposit: 0 |
| FAIL | 1 | TC_DEP_001: HTTP 500 on Deposit module |
| BLOCKED | 5 | TC_DEP_002 to TC_DEP_006: Deposit page returning HTTP 500 |
| NOT EXECUTED | 0 | All test cases were attempted |
| Pass Rate | 95% | 19 passed out of 20 executable cases (19/20 x 100) |
| Total Bugs Found | 7 | BUG-001 through BUG-007 |

# 4. Bug Summary

4.1 All Bugs Found This Cycle

| Bug ID | Title | Module | Severity | Type | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Session not invalidated after logout back button restores session | Login | Major | Functional | Open |
| BUG-002 | Special characters accepted in Address field | New Customer | Minor | Functional | Open |
| BUG-003 | Mobile number field accepts less/more than 10 digits | New Customer | Major | Functional | Open |
| BUG-004 | Future date accepted in Date of Birth field | New Customer | Major | Functional | Open |
| BUG-005 | Misleading error message for invalid Customer ID in New Account | New Account | Trivial | UI/UX | Open |
| BUG-006 | Deposit page throws HTTP 500 Internal Server Error on valid submission | Deposit | Critical | Functional | Open |
| BUG-007 | Form data lost on back navigation after server error | Deposit | Major | Functional | Open |

4.2 Bug Count by Severity

| Severity | Count |
| --- | --- |
| Critical | 1 |
| Major | 4 |
| Minor | 1 |
| Trivial | 1 |
| TOTAL | 7 |

# 5. Outstanding Issues

The following bugs remain open and unresolved as of 12th March 2026:

| Bug ID | Title | Severity | Risk if Released |
| --- | --- | --- | --- |
| BUG-001 | Session not invalidated after logout | Major | Users can access accounts of others on shared devices |
| BUG-003 | Mobile number field accepts invalid length | Major | Invalid contact data stored in database |
| BUG-004 | Future date accepted in Date of Birth | Major | Invalid customer records data integrity risk |
| BUG-006 | Deposit page HTTP 500 on valid submission | Critical | Core banking functionality completely unavailable |
| BUG-007 | Form data lost on back navigation after error | Major | Confusing UX false validation after server error |

# 6. Quality Assessment

Overall, the guru99 Bank Demo Application is in a partially stable state. The Login and New Customer modules performed well validation logic is present, error messages are displayed correctly for most edge cases, and the core happy path flows work as expected. The New Account module also functioned correctly for all 6 test cases, with both account types creating successfully.

However, the quality picture changes significantly when the Deposit module is considered. This is the most critical functional area of a banking application the ability to deposit money into an account and it is completely non-functional. BUG-006 causes a full HTTP 500 Internal Server Error on a valid submission with correct data, meaning the server itself is failing to handle the request. This is not a validation issue or a UI bug this is a backend failure that blocks the entire module. As a direct result, 5 additional test cases could not be executed at all, which means the true pass rate of the Deposit module is 0 out of 6.

Beyond the Deposit module, two bugs stand out as particularly concerning from a real-world risk perspective. BUG-001 the session not being invalidated after logout was the most surprising finding. In any real banking product, a user clicking logout must be fully signed out. The fact that pressing the browser back button restores the full authenticated session means that on any shared computer (a library, a home PC, a phone), the next person can access the previous user's bank account without any credentials. This is a security vulnerability, not just a UX issue.

BUG-004, where the Date of Birth field accepts future dates, is another data integrity concern. A person cannot be born in the future accepting such dates means invalid customer records can be created in the system, which would cause downstream issues in age verification, KYC compliance, and reporting.

Taking all findings together: the application has a strong validation foundation but critical gaps in backend reliability and security. My professional assessment is that this build should NOT be released. The priority sequence for the development team should be: fix BUG-006 (restore Deposit functionality), fix BUG-001 (session security), then fix BUG-003 and BUG-004 (data validation). Once those four bugs are resolved, a targeted retest and regression pass should be conducted before any release decision is made.

# 7. Recommendations

- BUG-006 (Critical): Fix the Deposit module server error immediately and retest all 6 Deposit test cases before any release consideration

- BUG-001 (Major): Implement proper session invalidation on logout to prevent unauthorised access via browser back button this is a security risk

- BUG-003 (Major): Add strict 10-digit length validation on the Mobile Number field to prevent invalid data from entering the database

- BUG-004 (Major): Add date validation on the Date of Birth field to reject future dates

- Regression testing is strongly recommended after the next build to verify all fixes and confirm no existing functionality has been broken

- The Withdrawal, Transfer, and Mini Statement modules require test coverage in the next test cycle

- Performance testing is recommended to validate system behaviour under concurrent user load before production release

# 8. Sign-off

| Role | Name | Decision | Date |
| --- | --- | --- | --- |
| QA Tester | Janhavi Morajkar | NOT APPROVED pending BUG-006 fix and full Deposit retest | 12 Mar 2026 |
| Developer | — | — | — |
| Product Owner | — | — | — |

Note: This report was prepared as part of a personal QA learning portfolio. The guru99 Bank Demo is a public training application.